PROPOSED CONSTRUCTION CONTRACTS FOR DECEMBER 18, 2025 MTA BOARD MEETING

Subject to the availability of funds

|  |  |  |  | Proposed contract values of $150,000 and greater. Project scope and estimated costs are subject to change. |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Contract Number | Mile Marker | Project Location and Description | Construction Program Estimate |  | Proposed Month for Advertisement | Proposed Board Meeting for Contract Award |
| 2026.02 | 27.2 – 30 | Arundel: Mainline Pavement Rehabilitation | $ 7,500,000 |  | December 2025 | January 2026 |
| 2026.14 | Various | Bridge Asphaltic Plug Joint rehabilitation | $ 250,000 |  | December 2025 | January 2026 |
| 2026.XX | 67 & 100.2 | New Gloucester/West Gardiner: Toll Plaza Tunnel Repairs | TBD |  | January 2026 | January 2026 |
| 2026.10 | 32.8, FS 1.7 & 79.65 | Biddeford/Falmouth/ Lewiston: South Street, Falmouth Road and Northern Hart Brook Culvert Repairs | $ 1,120,000 |  | January 2026 | February 2026 |
| 2026.03 | 54.5-59.5 | Cumberland/Gray: Mainline Pavement Rehabilitation | $ 7,050,000 |  | January 2026 | February 2026 |
| 2026.06 | 19.9, 21.7, 23.6 & 24.7 | Wells/Kennebunk: Burnt Mill Road, Coles Hill Road, High Street and Cat Mousam Road Bridge Repairs | $ 2,120,000 |  | February 2026 | March 2026 |
| 2026.08 | 25.3 | Kennebunk: Kennebunk Maintenance Facility Fire Protection | $ 1,850,000 |  | February 2026 | March 2026 |
| 2026.12 | 45.9, 57.1 & 91.2 | South Portland/Cumberland/Litchfield: Culvert Repairs | $ 1,944,000 |  | February 2026 | March 2026 |
| 2026.XX | 46.4 | Portland: Headquarters/Administration Building Improvements Phase II | $ 250,000 |  | February 2026 | March 2026 |
| 2026.09 | 10 & 46.3 | York/Portland: Mile 10 Maintenance, MTA Headquarters Parking Lot and Park & Ride Parking Lot Pavement Rehabilitation | $ 886,000 |  | April 2026 | May 2026 |
| 2026.XX | 31.6 | Biddeford: Biddeford Interchange Improvements | $ 2,000,000 |  | TBD | TBD |