**PROPOSED CONSTRUCTION CONTRACTS FOR JANUARY 23, 2024 MTA BOARD MEETING**

**Subject to the availability of funds**

|  |  |  |
| --- | --- | --- |
|  |  | Proposed contract values of $150,000 and greater.*Project scope and estimated costs are subject to change.* |
| **Contract****Number** | **Mile****Marker** | **Project Location and Description** | **Construction****Program Estimate** | **Proposed** **Month for Advertisement** | **Proposed Board****Meeting for****Contract Award** |
| 2025.03 | 51.2-54.5 | Portland/Falmouth: Mainline Pavement Rehabilitation | $ 5,700,000 | December 2024 | January 2025 |
| 2025.04 | 4.8 | Kittery: Beech Ridge Road Bridge Repair | $ 1,070,000 | December 2024 | January 2025 |
| 34.4 | Saco: New County Road Bridge Repair |
| FS 3.7 | Falmouth: Middle Road Bridge Repair |
| 2025.01 | 15.2-20.3 | Wells: Mainline Pavement Rehabilitation | $ 8,280,000 | January 2025 | February 2025 |
| 2025.06 | 78.9 | Lewiston: Androscoggin River Bridge Repairs | $ 3,500,000 | January 2025 | February 2025 |
| 2025.07 | 40.3, 72.0& 72.2 | Scarborough/New Gloucester: Culvert Repairs | $ 3,220,000 | March 2025 | April 2025 |
| 2026.01 | 68.5 – 74.9 | New Gloucester/Auburn: Mainline Pavement Rehabilitation | $ 7,544,000 | TBD | TBD |
| 2026.02 | 27.2 – 30 | Arundel: Mainline Pavement Rehabilitation | $ 4,951,000 | TBD | TBD |
| 2026.03 | 57-59.5 | Cumberland/Gray: Mainline Pavement Rehabilitation | $ 2,210,000 | TBD | TBD |
| 2026.04 | 4.8 | Kittery: Beech Ridge Road Bridge Painting | $ 1,032,000 | TBD | TBD |
| 25.3 | Kennebunk: Fletcher Street/Route 35 Underpass Bridge Painting |
| 2026.05 | 44.3 | South Portland: I-295 SB Underpass Bridge Repair | $ 1,459,000 | TBD | TBD |
| 2026.06 | 44.91 | South Portland: Maine Mall Road Underpass Bridge Repair | $ 1,178,000 | TBD | TBD |
| 2026.07 | 45.8 | South Portland: New Crosby Maintenance Building | TBD | TBD | TBD |
|  |  |  |  |  |  |
|  |  |  |  |  |  |