**PROPOSED CONSTRUCTION CONTRACTS FOR OCTOBER 17, 2024 MTA BOARD MEETING**

**Subject to the availability of funds**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | | |  | Proposed contract values of $150,000 and greater.  *Project scope and estimated costs are subject to change.* | | |
| **Contract**  **Number** | **Mile**  **Marker** | **Project Location and Description** | **Construction**  **Program Estimate** | | **Proposed**  **Month for Advertisement** | **Proposed Board**  **Meeting for**  **Contract Award** |
| 2025.09 | 25 to 32 SB | Wells/Kennebunk/Biddeford: Roadside Clearing | $ 250,000 | | September 2024 | October 2024 |
| 2025.05 |  | Bridge Concrete Haunch Removals – various locations | $ 824,000 | | September 2024 | October 2024 |
| 2024.17 | 96.5 | Stevenstown Bridge Girder Repair | $ 370,000 | | October 2024 | November 2024 |
| 2025.02 | 42 to 49 NB | Scarborough/South Portland/Portland: Mainline Pavement Rehabilitation (northbound lanes only) | $ 8,800,000 | | November 2024 | December 2024 |
| 2025.03 | 51.2-54.5 | Portland/Falmouth: Mainline Pavement Rehabilitation | $ 5,700,000 | | December 2024 | January 2025 |
| 2025.04 | 4.8 | Kittery: Beech Ridge Road Bridge Repair | $ 1,070,000 | | December 2024 | January 2025 |
| 34.4 | Saco: New County Road Bridge Repair |
| FS 3.7 | Falmouth: Middle Road Bridge Repair |
| 2025.01 | 15.2-20.3 | Wells: Mainline Pavement Rehabilitation | $ 8,280,000 | | January 2025 | February 2025 |
| 2025.06 | 78.9 | Lewiston: Androscoggin River Bridge Repairs | $ 3,500,000 | | February 2025 | March 2025 |
| 2025.07 |  | Culvert Repair – various locations | $ 3,220,000 | | TBD | TBD |